Project Specification

Quantitative Research & Execution Infrastructure

"The Moat"

Version: 1.1 (Final)

Date: January 7, 2026

Status: APPROVED FOR DEVELOPMENT

Target Audience: Senior Python Developer / Systems Architect

# 1. Executive Summary

The goal is to build a high-performance, modular, and vendor-agnostic infrastructure for quantitative finance. This system serves as the "ground truth" environment for strategy validation.

Key Capabilities:

- Hybrid Data Sourcing: Seamlessly blends cloud APIs (YFinance) with local, manual data ingestion (proprietary CSV/Parquet drops).

- Dual-Client Support: Serves both Human Traders (manual research) and AI Agents (automated, sandboxed hypothesis testing).

- Future-Proofing: "The Logic is transient; the Infrastructure is permanent." The core execution engines are strictly decoupled from strategy logic.

# 2. Technical Stack & Standards

Language: Python 3.10+ (Strict Type Hinting typing.List, typing.Optional is mandatory).

Core Libraries:

| Category | Libraries |
| --- | --- |
| Data | pandas, polars (for high-speed ingestion), pyarrow |
| Config | yaml (for mapping local file schemas) |
| Validation | pydantic (strict data contracts) |
| Testing | pytest, hypothesis (property-based testing) |
| Documentation | Google-style Docstrings |

# 3. Architecture Overview

The system is divided into three strictly decoupled layers. Dependency flows downwards only.

[Clients: Agents / Humans] ↓ Calls Layer 3: The Interface API ↓ Orchestrates Layer 2: The Core Engines ↓ Requests Layer 1: The Data Abstraction ↓ Reads / Watches [Cloud APIs] [Local Data Folder]

## Layer 1: Data Abstraction (The "Plumbing")

Objective: Zero dependency on any specific data vendor. Unified query interface.

Component: DataProvider (Abstract Base Class).

Requirement: Must return standardized pd.DataFrame objects (OHLCV + Volume) regardless of source.

Modules:

- APIAdapter: Fetches from web sources (e.g., YFinance).

- LocalIngestionEngine: Monitors a ./data/incoming directory.

## Layer 2: Core Engines (The "Judge")

Objective: Simulation and Validation.

Engine A: Vectorized Backtester (Speed)

- Logic: Matrix multiplication/Pandas broadcasting. No loops.

- Use Case: Rapid rejection of bad ideas.

Engine B: Event-Driven Backtester (Realism)

- Logic: Tick-by-tick simulation.

- Handles: Slippage, transaction costs, and latency.

## Layer 3: The Interface (The "Agent Sandbox")

Objective: Safety and Parsing.

Component: StrategyRunner

Function: Parses strategy logic, sanitizes inputs, and executes against the engines. Blocks unsafe operations (e.g., file system access).

# 4. Development Phases

## Phase 1: The Skeleton & Hybrid Data Layer (Weeks 1-3)

Goal: Define the language the system speaks and enable data flow.

Deliverables:

- schemas.py: Define OHLCV Pydantic models.

- data_manager.py: The DataProvider class.

- ingestor.py (Local Data Module):

  - Watches ./data/incoming

  - Reads a schema_map.yaml to translate foreign column names

  - Converts CSVs to efficient .parquet storage in ./data/processed

Definition of Done: I can drop futures_data.csv into a folder. I can run data.get('futures_data') and receive a clean, standardized DataFrame.

## Phase 2: The Vectorized Engine (Weeks 4-5)

Goal: Enable rapid hypothesis testing.

Deliverables:

- vector_engine.py: Takes Strategy and Data, aligns timestamps, lags signals (prevent look-ahead), calculates returns.

- stats.py: Library for Sharpe, Sortino, Drawdown, Calmar Ratio.

Definition of Done: I can write a 5-line Moving Average strategy and get a performance report in <0.5 seconds.

## Phase 3: The Robustness Suite (Week 6)

Goal: The "Torture Chamber" for strategies.

Deliverables:

- stress_test.py:

  - Monte Carlo: Shuffle trade order.

  - Noise Injection: Add random noise to prices to test signal fragility.

  - Parameter Scan: Automatic sensitivity analysis.

Definition of Done: A report generating a "Robustness Score" (0-100) for any given strategy.

## Phase 4: The Agent Sandbox & DSL (Week 7)

Goal: Safe execution of untrusted code.

Deliverables:

- sandbox.py: Restricted execution environment.

- dsl_wrapper.py: Exposes only allowed financial primitives (sma, std, rank) to the agent.

Definition of Done: Agent code "return sma(close, 50) > close" executes. Agent code "import sys" fails.

# 5. Testing Strategy

### Unit Tests

Pytest for all data parsers (especially CSV ingestion edge cases).

### Property-Based Tests (Hypothesis)

- "Ingested data must never contain NaNs in the 'Close' column."

- "Strategy returns must never exceed portfolio leverage limits."

### Regression Tests

A "Golden Set" of known strategies must produce identical metrics after every code update.

# 6. Implementation Notes for Developer

| Topic | Guidance |
| --- | --- |
| Data Storage | Use Parquet for local storage (fast read/write), not CSV. |
| Error Handling | The LocalIngestionEngine must fail gracefully. If a user drops a bad CSV, log an error to ingestion.log—do not crash the main application. |
| Config | All paths and API keys must be loaded from .env or config.yaml. No hardcoded paths. |

— End of Document —